# Sprint Review — 1

## Sprint goals

Include the sprint goals set during sprint planning and evaluate progress as a team.

Name of goal

* Menu Management
* Ingredient Alert
* Order Overview
* Guest Checkout
* Payment Options
* Order Type Selection
* Daily Revenue Reporting
* Order Tracking
* Promo Code Application
* Date-Range Order Lookup

## Demos

| Demo | Feedback |
| --- | --- |
| Menu Management - Create  Menu Management - Read | * Menu Management is ready and does not need anymore work |
| Ingredient Alert | * Ingredient Alert Triggered Correctly |
| Order Overview - | * This has been completed and needs no more work |
| Guest Checkout | Currently, we are having issues with this, it needs to be better built upon. It will be moved to the next sprint |
| Payment options | - This has been completed to a satisfactory degree. The backend service can handle multiple payment options. |
| Order Type Selections | This isn’t ready and will be pushed to the next sprint. |
| Daily Revenue Reporting | * Successful, No more work needed on this. |
| Order Tracking | * This was successful, no more work necessary |
| Promo Code Application | * This was successful, no more work is needed. |
| Order by Date Range | Successful as well. This needs no more work. |

## Complete tasks

These are completed:

* Menu Management
* Ingredient Alert
* Payment Options
* Daily Revenue Reporting
* Order Tracking
* Promo Code Application
* Date-Range Order Lookup

## Upcoming

Guest Checkout, Order Type Selections, and Order Overview are causing errors and need to be resolved. Additionally, Sprint 2 items must begin.